BALLOON LAB

Website Product Requirements Document

Premium personalized balloon gifting platform for the UAE

| Document owner | Balloon Lab / Product & Design |
| --- | --- |
| Version | 1.0 |
| Status | Planning baseline |
| Prepared | 15 July 2026 |
| Primary platform | Responsive web application |

Memories Made to Float

# Document Overview

This PRD defines the business goals, user experience, functional scope, content model, technical expectations, launch criteria and delivery plan for the Balloon Lab website. It is intended to align the business owner, product manager, designer, developer, content team and future marketing partners before implementation begins.

## Document map

| Section | Purpose |
| --- | --- |
| 1–3 | Vision, goals, audience and success measures |
| 4–6 | Scope, information architecture and customer journeys |
| 7–9 | Detailed page and feature requirements |
| 10–13 | Design system, content, SEO, analytics and accessibility |
| 14–17 | Technology, data, security and operational requirements |
| 18–21 | Roadmap, acceptance criteria, risks and open decisions |

Product principle Every screen must help the visitor understand the product, trust the quality, or take the next step toward a customized order.

# 1. Executive Summary

Balloon Lab is a premium personalized gifting brand focused on photo balloons, celebration balloons, event arrangements and corporate branded balloons. The website will operate as a visual showroom, guided customization experience and qualified lead-generation channel. The initial release will not behave like a traditional high-volume e-commerce store; it will reduce ordering uncertainty, collect structured requirements and move qualified customers into a confirmation workflow through WhatsApp or a managed inquiry form.

The experience must distinguish three complementary browsing modes: Designs for selectable concepts, Occasions for need-based guidance, and Gallery for proof of completed work. The interface will use a premium pastel visual language, dimensional balloon imagery, subtle 3D motion and responsive interactions without compromising speed, accessibility or clarity.

# 2. Product Vision and Objectives

## 2.1 Vision

Vision statement Create the UAE’s most visually memorable and easiest-to-understand digital experience for ordering personalized balloon gifts and event balloons.

## 2.2 Business objectives

Generate qualified WhatsApp and form inquiries with complete customization details.

Build trust through real work, print-quality evidence, customer moments and transparent process information.

Help visitors discover the right product by occasion, recipient, style and customization need.

Create indexable landing pages for high-intent searches related to personalized balloons in the UAE.

Provide a reusable frontend and content architecture that can later support checkout, online payments and a CMS.

Reduce repetitive pre-sales questions by explaining preparation time, delivery, photo quality, customization and approvals.

## 2.3 User outcomes

Understand what Balloon Lab offers within the first screen.

Find an appropriate design or submit a custom idea in under three minutes.

Know what information is required to place an order.

See real examples that prove the expected quality and finish.

Contact the business through the user’s preferred channel without losing the selected design context.

## 2.4 Non-goals for initial release

Full inventory management or warehouse operations.

Automatic final pricing for every custom configuration.

Complex multi-vendor marketplace functionality.

Customer accounts, loyalty points or saved payment methods.

Native mobile applications.

Automated image-print validation or AI photo enhancement as a launch dependency.

# 3. Success Metrics and KPIs

| Metric | Definition | Initial target / direction |
| --- | --- | --- |
| Qualified inquiry rate | Sessions that submit a complete form or start WhatsApp with design context | Increase month over month; establish baseline after launch |
| Design engagement | Visitors opening a design detail page or quick view | ≥ 25% of Designs page visitors |
| Customization start rate | Visitors starting upload/customization flow | ≥ 12% of design-detail visitors |
| Gallery assisted conversion | Gallery visitors who click Create Similar or WhatsApp | Track and improve after baseline |
| Mobile conversion | Qualified inquiries from mobile sessions | Must not materially underperform desktop |
| Core Web Vitals | LCP, INP and CLS on representative mobile devices | Meet Google “good” thresholds |
| Content discoverability | Organic landing-page impressions and non-brand clicks | Positive quarterly growth |
| Lead completeness | Inquiries containing occasion, date, location and customization needs | ≥ 70% of submitted leads |

Analytics targets are directional until at least four weeks of representative traffic are available. The product team should avoid presenting unverified labels such as “best seller” or “most popular” until real data supports them.

# 4. Target Users and Personas

| Persona | Primary need | Behavior and constraints | Product response |
| --- | --- | --- | --- |
| Celebration buyer | A distinctive birthday, anniversary or newborn gift | Mobile-first, short decision window, often arrives from Instagram or Google | Fast inspiration, occasion filters, clear delivery timing and WhatsApp ordering |
| Partner / family member | An emotional photo-based surprise | Needs confidence in photo quality and design approval | Transformations, close-ups, preview process and reassurance |
| Parent | Child-themed or newborn balloon | Values safety, theme matching, date certainty and simple choices | Kids categories, theme filters, clear preparation and care guidance |
| Event planner | Coordinated event balloons or recurring supplier | Needs consistency, quantity handling, timelines and fast quotation | Event portfolio, project inquiry form, bulk details and direct contact |
| Corporate buyer | Branded gifts or event balloons | Needs logo handling, invoice/quote, brand colors and dependable delivery | Corporate landing page, case examples, quote CTA and file upload |
| Last-minute buyer | Urgent gift or delivery | Needs eligibility clarity and rapid response | Same/next-day indicators only when operationally valid; prominent WhatsApp route |

# 5. Product Scope

## 5.1 Release 1 — MVP

Responsive marketing website built with Next.js and Tailwind CSS.

Homepage with premium hero, category discovery, featured designs, process, gallery proof, testimonials/FAQ and conversion CTAs.

Designs catalogue with search, filters, sorting and individual design pages.

Occasion landing pages for key customer needs.

Gallery with category tabs, masonry media, lightbox and “create similar” actions.

How It Works, About, Contact, FAQ and legal pages.

Structured customization/inquiry form with image upload support or upload handoff.

WhatsApp deep links carrying design title, page URL and selected options.

Basic CMS or structured content source for designs, gallery items, FAQs and occasion pages.

Analytics, SEO metadata, sitemap, schema markup and consent-aware tracking.

## 5.2 Release 1.1 — optimization

Favorites stored locally or through optional customer account.

Improved lead routing, CRM integration and automated acknowledgment.

Additional video gallery and before/after transformation components.

Arabic localization preparation and RTL validation.

Experimentation framework for CTA copy, hero content and lead forms.

## 5.3 Future release

Online checkout and payment gateway.

Delivery slot availability and location-based fees.

Customer accounts, order status and proof approval portal.

Dynamic pricing engine for standard configurations.

Automated production workflow and order-management integration.

# 6. Information Architecture

## 6.1 Primary navigation

| Navigation item | Purpose | Primary destination |
| --- | --- | --- |
| Home | Brand overview and key conversion paths | / |
| Designs | Browse customizable design concepts | /designs |
| Occasions | Choose by celebration or customer need | /occasions |
| How It Works | Understand order, approval and delivery process | /how-it-works |
| Gallery | View completed work and customer moments | /gallery |
| Contact | General, event and corporate inquiries | /contact |
| Create Yours | Primary CTA for custom order flow | /customize or contextual form |

## 6.2 Recommended route map

/ • /designs • /designs/[slug] • /occasions • /occasions/[slug] • /gallery • /how-it-works • /about • /contact • /faq • /customize • /privacy • /terms • /delivery-and-returns

## 6.3 Taxonomy

| Dimension | Examples | Used on |
| --- | --- | --- |
| Occasion | Birthday, love, newborn, graduation, wedding, corporate, just because | Designs, occasions, gallery |
| Recipient | Her, him, child, couple, parent, colleague, client | Design filters |
| Product style | Photo bubble, bouquet, gift box, table balloon, event display | Design filters and detail |
| Customization | Photo, name, message, logo, color, full custom | Design filters and inquiry |
| Color family | Pink, blue, purple, gold, silver, pastel, neutral, brand colors | Design filters |
| Fulfilment | Standard, next-day eligible, event booking | Detail and inquiry; only when accurate |

# 7. Core Customer Journeys

## 7.1 Browse and customize

Enter through homepage, search or social campaign.

Select an occasion card or open Designs.

Use filters or search to find a relevant design.

Open design details, review images and customization options.

Choose “Customize This Design.”

Provide photo, name/message, date, area and notes.

Submit inquiry or continue to WhatsApp with structured context.

Receive confirmation, price and proof process from Balloon Lab.

## 7.2 Gallery inspiration

Open Gallery from navigation or campaign.

Filter completed work by category.

Open an image or video in lightbox.

Select “Create Something Similar.”

Land on the related design or prefilled custom inquiry.

## 7.3 Corporate or event lead

Land on Corporate or Events occasion page.

Review capabilities, examples, quantities and process.

Submit company/event details and attach logo or reference.

Receive quote and timeline through preferred contact method.

## 7.4 Custom idea

Select “Create Yours” or “Start a Custom Design.”

Choose upload reference, describe idea, or chat on WhatsApp.

Provide required occasion, date and delivery details.

Receive feasibility response and next steps.

# 8. Detailed Page Requirements

## 8.1 Global header

Floating or visually elevated header with logo, primary navigation and Create Yours CTA.

Sticky behavior after initial scroll; must not obscure anchor targets.

Desktop dropdown or mega menu only when it improves discovery; avoid unnecessary complexity.

Mobile menu with large tap targets, body scroll lock, accessible focus handling and clear close action.

Optional mobile bottom WhatsApp CTA where it does not conflict with forms or system UI.

Active route indication and keyboard-visible focus states.

## 8.2 Homepage

| Section | Requirement | Primary CTA |
| --- | --- | --- |
| Hero | Immediate value proposition, premium product visual, concise supporting copy, subtle 3D motion | Create Yours / Explore Designs |
| Occasion discovery | Cylindrical right-to-left 3D card carousel; categories remain readable and clickable | Explore category |
| Featured designs | Curated consistent-ratio cards with quick customization summary | Customize |
| How it works | Five or six visual steps from photo to delivery | See full process |
| Why Balloon Lab | Quality, customization, design review, UAE delivery and support claims that can be verified | Learn more |
| Gallery preview | Real work, transformations and customer moments | View Gallery |
| Social proof | Approved testimonials or review excerpts with source context | Start an order |
| FAQ preview | High-friction questions answered concisely | View all FAQs |
| Final CTA | Emotional close with WhatsApp and custom-design routes | Create Yours |

## 8.3 Designs catalogue

Hero explaining that designs are customizable starting points.

Occasion cylinder carousel near the top, with autoplay pause, drag/swipe and reduced-motion fallback.

Search supporting title, category, style, color and keywords.

Filters for occasion, recipient, style, color, customization and availability; price only when reliable.

Mobile filter bottom sheet with apply, clear and result count.

Sort options: Featured, Newest and optionally Price when data exists.

URL-synchronized filters so results are shareable and browser navigation works.

Empty state with filter reset and custom-design CTA.

Pagination or load-more with crawlable server-rendered fallback; avoid infinite scroll as the only navigation.

Design cards with consistent image ratio, accessible title, concise attributes and clear CTA.

## 8.4 Design detail

Image/video gallery with optimized responsive media and swipe support.

Design title, occasion, concise description and customization capabilities.

Optional starting price displayed only with clear qualification.

Preparation-time and delivery information sourced from operations.

Customization form entry with design ID and title automatically attached.

WhatsApp CTA carrying design context and page URL.

Related designs based on occasion/style, excluding the current item.

Structured data suitable for Product or Service schema only when attributes are truthful and complete.

## 8.5 Occasions index and detail

Occasions index provides need-based category discovery, not a duplicate design grid.

Each detail page explains suitable products, recipient ideas, theme/color guidance, delivery considerations and related designs.

Include real gallery examples and FAQ content specific to that occasion.

Corporate and Events pages require specialized quote forms and capability information.

Page copy should be genuinely useful and unique to support organic search.

## 8.6 Gallery

Editorial or masonry layout using real completed work, customer moments, events, close-ups and behind-the-scenes media.

Simple category tabs: All, Birthdays, Love, Kids & Newborns, Events, Corporate, Behind the Scenes.

Lightbox with keyboard controls, swipe, alt text, caption and Create Similar CTA.

Related design link where a matching catalogue concept exists.

Before/after photo-to-balloon transformations, limited to strong approved examples.

Short muted videos lazy-loaded only near viewport; poster image required.

Customer media must have documented usage permission.

## 8.7 How It Works

Share a photo or idea.

Choose an occasion/design and customization.

Balloon Lab reviews image quality and requirements.

A design proof is prepared when applicable.

The balloon is printed, assembled and quality checked.

Delivery or collection is completed according to confirmed arrangements.

The page must state that exact proofing, lead time, delivery eligibility and revision rules depend on the selected product and confirmed order terms.

## 8.8 Contact and inquiry

Contact options for WhatsApp, phone, email and social channels used by the business.

General inquiry form with name, contact, reason, message and consent.

Event/corporate form with company, event date, location, quantity, budget range, logo/reference upload and preferred contact.

Clear response-time expectation only if the business can consistently meet it.

Success state that confirms receipt and provides a fallback WhatsApp link.

## 8.9 FAQ and legal

FAQ categories: ordering, photos, personalization, timing, delivery, care, approvals, changes and corporate orders.

Privacy policy covering forms, analytics, uploads and communication channels.

Terms covering custom-product limitations, customer-provided content, approvals, cancellations and delivery.

Delivery/returns policy written specifically for perishable or custom-made products and validated by the business/legal adviser.

# 9. Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | Users can browse, search, filter and sort designs without full-page disruption. | Must |
| FR-02 | Filter state is represented in the URL and can be shared. | Must |
| FR-03 | Each design has a stable, indexable detail URL. | Must |
| FR-04 | Inquiry submissions include source page, selected design and campaign attribution. | Must |
| FR-05 | WhatsApp links include a concise prefilled message with relevant context. | Must |
| FR-06 | Users can upload supported image/reference files with validation and progress feedback. | Must |
| FR-07 | Gallery media opens in an accessible lightbox with previous/next navigation. | Must |
| FR-08 | Autoplay carousels pause on hover/focus and support drag/swipe. | Must |
| FR-09 | Reduced-motion users receive a static or manually scrollable equivalent. | Must |
| FR-10 | Content managers can add/edit designs, occasions, gallery items and FAQs without code deployment. | Should |
| FR-11 | Form submissions trigger internal notification and user acknowledgment. | Should |
| FR-12 | Arabic content and RTL layout can be introduced without re-architecting components. | Should |
| FR-13 | Users can save favorites locally. | Could |
| FR-14 | Online checkout and delivery slot selection. | Future |

# 10. Customization and Lead Capture

## 10.1 Minimum required fields

| Field | Requirement / validation |
| --- | --- |
| Name | Required; 2–80 characters |
| Mobile / WhatsApp | Required; country code aware |
| Email | Optional for consumer inquiries; required for corporate if needed |
| Occasion | Required selection |
| Required date | Required; block unsupported past dates |
| Delivery area | Required at area/city level; exact address collected later if preferred |
| Design | Automatically populated when entered from a design page |
| Customization | Photo, name, message, logo, colors and special notes |
| Upload | JPG, PNG, HEIC or PDF as operationally supported; size/type validation |
| Consent | Required acceptance of privacy notice and permission to contact |

## 10.2 WhatsApp handoff

The prefilled message should remain short enough to be usable and should not contain uploaded file URLs unless the upload system provides a secure, time-limited link. Example structure: “Hello Balloon Lab, I am interested in [Design Name] for [Occasion] on [Date]. Delivery area: [Area]. Customization: [summary]. Page: [short URL].”

## 10.3 Submission behavior

Prevent duplicate submissions while a request is processing.

Provide inline validation and preserve entered data after recoverable errors.

Show upload progress and explicit failure reasons.

Log submission timestamp, source, UTM parameters, design ID and consent state.

Never expose private uploads through publicly guessable URLs.

Provide a human-friendly reference number in the success state.

# 11. UX and Visual Design Requirements

## 11.1 Brand direction

| Token | Value / direction |
| --- | --- |
| Primary blue | #005BFF |
| Deep navy | #06143D |
| Hot pink | #F72585 |
| Purple | #7B2CFF |
| Cyan | #00B8FF |
| Light background | #EEF7FF |
| Typography | Poppins preferred for brand UI; performance-safe fallback required |
| Visual language | Premium, emotional, modern, dimensional, pastel and clean |

## 11.2 Interface principles

Prioritize product imagery and emotional clarity over decorative complexity.

Use 3D effects as progressive enhancement; essential content must remain usable without animation.

Maintain strong text contrast even on pastel or glass surfaces.

Use consistent radii, shadows, spacing and image ratios within commercial grids.

Reserve irregular masonry ratios for the Gallery.

Keep primary CTAs visually consistent: Create Yours, Customize and Order on WhatsApp.

Avoid motion that competes with reading or creates nausea.

## 11.3 Cylindrical occasion carousel

Cards move continuously right to left around the visual surface of an invisible horizontal cylinder.

Center cards are larger, brighter and front-facing; side cards rotate inward, recede and subtly fade.

Seamless looping, pointer drag, touch swipe, momentum and autoplay resume are required.

Autoplay pauses or slows on hover/focus; keyboard users can navigate categories independently.

Animate transform and opacity only; mobile blur may be disabled for performance.

At reduced motion, render a standard horizontal scroll list with no autoplay.

## 11.4 Responsive breakpoints

| Viewport | Layout behavior |
| --- | --- |
| Mobile < 640px | Single-column content, 1.1–1.2 carousel cards visible, bottom-sheet filters, thumb-safe CTAs |
| Tablet 640–1023px | Two-column grids where suitable, 2.0–2.3 carousel cards visible |
| Desktop 1024–1439px | Three-column design grid, 3.0–3.5 carousel cards visible, sticky filter affordances |
| Wide ≥ 1440px | Max-width content container; do not stretch text or cards excessively |

# 12. Accessibility Requirements

Target WCAG 2.2 AA for all launch-critical journeys.

All controls, menus, filters, lightboxes and carousels must be fully keyboard operable.

Visible focus styles must not rely on color alone.

Images require meaningful alt text; decorative balloons use empty alt text.

Form labels, instructions and errors must be programmatically associated.

Dynamic result counts and submission states should use appropriate live regions without excessive announcements.

Color contrast must meet AA; glass effects must include sufficiently opaque fallback surfaces.

Videos require captions or equivalent text when spoken information is present.

Touch targets should be at least 44 × 44 CSS pixels where practical.

Heading order, landmarks and page titles must be logical and unique.

No essential interaction may depend solely on hover, drag or animation.

# 13. Content and Media Requirements

## 13.1 Content ownership

| Content type | Owner | Required before launch |
| --- | --- | --- |
| Brand story and service copy | Business owner + copywriter | Approved final copy |
| Design catalogue | Product/content team | Minimum viable collection with accurate tags |
| Gallery | Business owner | Approved real images and usage permissions |
| Policies | Business owner + legal review | Published and linked |
| FAQs | Operations/customer support | Answers matched to real policy |
| Testimonials | Marketing | Permission and source records |
| Photography/video | Creative team | Web-optimized originals and backup masters |

## 13.2 Media standards

Use AVIF/WebP where supported with appropriate fallback.

Provide width/height or aspect-ratio metadata to prevent layout shift.

Generate multiple responsive image sizes; do not serve desktop originals to mobile.

Compress short videos and defer loading until near the viewport.

Avoid synthetic customer testimonials or presenting concept renders as completed client work.

Mark concept imagery internally so it is not accidentally published as proof of real orders.

# 14. SEO and Discoverability

Server-render indexable content for homepage, designs, occasion pages, gallery and informational pages.

Unique title, description, canonical URL and social preview metadata for every indexable page.

XML sitemap, robots directives and clean human-readable slugs.

Breadcrumbs on design and occasion detail pages.

Organization, BreadcrumbList, FAQPage and appropriate Product/Service structured data only when eligible.

Descriptive filenames and alt text for product and gallery images.

Occasion pages must provide unique guidance rather than thin category duplicates.

Filter combinations should not create uncontrolled indexable URL duplication.

Redirect strategy required when slugs change.

Open Graph images should reflect page content and brand identity.

## 14.1 Initial keyword themes

Personalized photo balloons UAE, custom birthday balloons Dubai, photo balloon gifts, balloon delivery UAE, custom corporate balloons, branded balloons Dubai, newborn balloon gifts and event balloon arrangements. Final keyword selection requires dedicated market and search-volume research before copywriting.

# 15. Analytics and Measurement

| Event | Key properties |
| --- | --- |
| view_design_list | category, filters, sort, result_count |
| select_design | design_id, title, list_position, source_section |
| start_customize | design_id, occasion, source_page |
| upload_reference | file_type, success/failure; never filename in analytics |
| submit_inquiry | lead_type, design_id, occasion, date_window, source |
| click_whatsapp | design_id, source_page, CTA_location |
| gallery_open | gallery_id, category, media_type |
| create_similar | gallery_id, related_design_id |
| filter_apply | filter_names, result_count |
| search_designs | query_length, result_count; avoid storing sensitive text |

Use consent-aware analytics appropriate to the business’s legal and platform requirements.

Define conversion funnels for homepage, Designs, Gallery, occasion pages and corporate leads.

Monitor form errors, upload failures and abandoned customization steps.

Create a monthly dashboard covering traffic source, engagement, inquiries, lead completeness and conversion by device.

Do not send personal details, message text, phone numbers or uploaded filenames to analytics tools.

# 16. Technical Architecture

## 16.1 Recommended stack

| Layer | Recommendation |
| --- | --- |
| Framework | Next.js with App Router and TypeScript |
| Styling | Tailwind CSS plus design tokens/CSS variables |
| Motion | Framer Motion for UI motion; GSAP only where cylinder physics require it |
| Content | Headless CMS or typed structured content; image CDN required for scale |
| Forms | Server actions or secure API route with validation and anti-spam controls |
| Hosting | Managed platform supporting Next.js SSR/ISR and image optimization |
| Monitoring | Error tracking, uptime checks and web-vitals reporting |
| Testing | Unit/component tests plus Playwright end-to-end coverage for critical journeys |

## 16.2 Suggested application structure

app/(marketing), app/designs, app/designs/[slug], app/occasions, app/occasions/[slug], app/gallery, app/customize, app/contact, components/designs, components/gallery, components/forms, components/motion, lib/content, lib/analytics, lib/validation and lib/seo.

## 16.3 Rendering strategy

Statically generate stable content and use incremental revalidation for CMS-managed pages.

Keep filter interactions client-side while preserving server-rendered initial results and URL state.

Use dynamic rendering only for genuinely request-specific content.

Load heavy animation libraries only on pages/components that use them.

Use React Server Components by default and minimize client-component boundaries.

# 17. Performance, Security and Privacy

## 17.1 Performance budgets

| Area | Target |
| --- | --- |
| Largest Contentful Paint | Good threshold on representative mobile network/device |
| Cumulative Layout Shift | ≤ 0.1 target |
| Interaction to Next Paint | Good threshold on representative mobile device |
| Initial JavaScript | Minimize; route-level code splitting required |
| Hero media | Prioritized responsive image; avoid autoplay video as mandatory LCP |
| Animations | Transform/opacity; paused offscreen; reduced-motion support |

## 17.2 Security and privacy

Validate and sanitize all server-side input regardless of client validation.

Rate-limit forms and protect against spam, abuse and automated upload attacks.

Allowlist file types, inspect MIME type, restrict size and store uploads privately.

Use signed or expiring upload access and define retention/deletion policy.

Protect secrets in environment variables and separate development/staging/production credentials.

Apply secure headers, HTTPS, dependency monitoring and least-privilege access.

Collect only the personal information necessary for responding and fulfilling orders.

Provide a clear process for deletion or access requests where legally applicable.

Confirm UAE privacy and consumer obligations with qualified counsel before launch.

# 18. CMS and Data Model

## 18.1 Design entity

id, slug, title, status, shortDescription, longDescription, occasions[], recipients[], style, colors[], customizationOptions[], media[], startingPrice, currency, priceQualifier, preparationTime, fulfilmentTags[], featured, relatedDesigns[], SEO fields and publish dates.

## 18.2 Gallery entity

id, title, category, mediaType, media, caption, customizationSummary, relatedDesignSlug, locationLabel, permissionStatus, featured, altText and publish dates.

## 18.3 Occasion entity

id, slug, title, hero, introduction, recommendations, color/theme guidance, relatedDesign filters, gallery references, FAQs, CTA content and SEO fields.

## 18.4 Governance

Draft/review/publish workflow for customer-facing content.

Required alt text and permission status before gallery publication.

Automatic slug uniqueness and broken-reference validation.

Preview environment for unpublished content.

Role-based access for content editors and administrators.

Backup/export process for catalogue and media metadata.

# 19. Acceptance Criteria

| Area | Launch acceptance |
| --- | --- |
| Navigation | All primary routes work; mobile menu, focus order and sticky behavior validated |
| Design discovery | Search, filters, sorting, URL state, empty state and browser back/forward work |
| Design detail | Media, metadata, related designs, customize and WhatsApp handoff work |
| Gallery | Tabs, masonry layout, lightbox, keyboard/swipe navigation and Create Similar work |
| Forms | Validation, uploads, consent, anti-spam, notifications, success/error states verified |
| Responsive UX | Critical pages tested on current iOS/Android phones, tablet and desktop widths |
| Accessibility | Automated checks plus manual keyboard and screen-reader spot checks pass agreed standard |
| Performance | Core Web Vitals and budgets meet launch threshold on staging |
| SEO | Metadata, canonical tags, sitemap, robots and structured data validated |
| Content | No placeholders; claims, prices, lead times, contact details and policies approved |
| Analytics | Events fire once with correct properties and no personal data leakage |
| Security | Production secrets, headers, rate limits, private uploads and error handling verified |

# 20. Delivery Plan

| Phase | Outputs | Indicative duration |
| --- | --- | --- |
| 0. Discovery | Business rules, content inventory, product taxonomy, technical decisions | 1 week |
| 1. UX architecture | Sitemap, journeys, wireframes, form logic and content requirements | 1–2 weeks |
| 2. Visual design | Design system, responsive key screens, interaction prototypes | 2–3 weeks |
| 3. Foundation build | Next.js setup, CMS/data model, global layout, shared components | 1–2 weeks |
| 4. Feature build | Designs, occasions, gallery, forms, motion and content pages | 3–5 weeks |
| 5. Content and integration | Catalogue entry, media optimization, analytics, notifications | 1–2 weeks |
| 6. QA and launch | Cross-device QA, accessibility, performance, security and redirects | 1–2 weeks |
| 7. Optimization | Post-launch fixes, funnel analysis and prioritized experiments | Ongoing |

Durations are planning estimates and depend on content readiness, approval speed, CMS choice, animation complexity and integration requirements. A final project plan should be produced after discovery.

# 21. Risks, Dependencies and Open Decisions

## 21.1 Key risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Insufficient real photography | Gallery lacks credibility | Plan a content shoot and clearly separate concepts from real orders |
| Overuse of 3D motion | Slow or distracting mobile experience | Progressive enhancement, performance budgets and reduced-motion fallback |
| Unclear pricing/lead times | High inquiry friction or customer disappointment | Define operational rules and use qualified wording |
| Unstructured WhatsApp leads | Manual follow-up remains inefficient | Prefill context and use a structured form before handoff where appropriate |
| Late legal/policy review | Launch delay or inaccurate terms | Draft early and obtain qualified review |
| CMS scope creep | Build complexity increases | Start with minimum entities and editorial workflow |
| Large customer uploads | Security, cost and performance issues | Direct private upload, size limits, lifecycle policy and virus scanning if required |

## 21.2 Decisions required before development lock

Will Release 1 use a headless CMS, a lightweight database/admin panel, or repository-managed content?

Which contact number and WhatsApp business account will receive consumer and corporate leads?

What file types, maximum upload size and retention period are operationally acceptable?

Which products have standardized starting prices and which require quotation?

What are the confirmed preparation times, delivery areas, urgent-order rules and approval/revision policy?

Will Arabic launch with English or be introduced in a later release?

Which payment, CRM, email and storage providers are approved for future integration?

Which gallery images and testimonials have documented permission for publication?

# Appendix A — Priority Definitions

| Priority | Meaning |
| --- | --- |
| Must | Required for the release to achieve its core purpose or comply with quality/security expectations. |
| Should | High-value requirement expected in Release 1 unless time or dependency constraints are confirmed. |
| Could | Useful enhancement that may be deferred without damaging the core journey. |
| Future | Explicitly outside initial release and retained for architectural planning. |

# Appendix B — Definition of Done

Requirement implemented and peer reviewed.

Responsive states completed and matched to approved designs.

Keyboard, screen-reader semantics and reduced-motion behavior checked where relevant.

Loading, empty, error and success states implemented.

Analytics event and properties verified when applicable.

Content editable through the agreed content workflow.

Automated tests added for critical logic and end-to-end path.

Performance impact reviewed and no avoidable layout shift introduced.

Product owner acceptance completed on staging.

Documentation updated for future maintainers.

# Approval Record

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Business owner |  |  |  |
| Product / UX |  |  |  |
| Frontend / technical lead |  |  |  |
| Operations |  |  |  |
| Marketing / content |  |  |  |